Project Plan

**Date Development ` Write-Up**

**(07/02/2022)**

**Week 4** Create a few basic pages on the app to navigate Structure latex document,

around & create a log in and sign-up page create necessary pages /

headings

**Week 5** Connect Application to database and store Begin working on the write

user log-in information up

**Week 6** Create a guard to prevent user accessing the

app without being logged in

**Week 7** Add functionality to the basic pages from

previous weeks & store information that user

inputs about their exercise to the database

**Week 8**  Continue working on tasks from week 4

**Week 9**  Improve GUI styling and design

**Week 10** Test application and check for errors/bugs

**Week 11** Add additional features such as a step counter if

everything is going according to schedule

**(Final Week)**

**Week 12** Check application for final errors/bugs and prepare it for submission